Bunna Bank S.C.

People Performance and Development Directorate

Employee Development System (EDS)

Revised Implementation Plan — Bank-Intranet Scope

Reference: BRD for ERP System Enhancement and Upgrading — Part 2, §7 (Module 7)

Codebase reviewed: employee_development_system v19.0.1.0.0, competency_management

September 2026

# Contents

1. Purpose of This Plan

2. Deployment Context & Guiding Principle

3. Current Build Status

4. Scope Decision – What Changes and Why

5. Template-Based Import – Design Principles

6. Revised Training Lifecycle

7. Data Model Impact

8. Integration Points – Competency, KMS, LMS, PMS, Payroll/Finance

9. Security, Audit & Access Control

10. Implementation Phases

11. Risks & Assumptions

12. Summary

# 1. Purpose of This Plan

This plan operationalises the requirement already delivered in “Module 7 – EDS Classroom Training Management” (BRD Part 2, §7) against the Employee Development System (EDS) module that has already been built and marked complete for all 15 delivery tasks. It adjusts the scope to match how Bunna Bank will actually run the system: entirely inside the Bank’s own private network, reachable from every branch, with no external party – vendor, contracted trainer, or trainee acting through a public link – ever logging into the system directly.

It also cross-checks the revised EDS scope against the Competency Management module (already built) and the BRD requirements for the Knowledge Management System (KMS) and Learning Management System (LMS, BRD Part 3), so that EDS neither duplicates functionality that belongs in those systems nor loses the logic that ties classroom training back to the Bank’s competency framework.

# 2. Deployment Context & Guiding Principle

Bunna Bank’s ERP, including EDS, runs on a private bank network connecting Head Office and all branches. There is no public-facing website, vendor portal, or trainee self-service link anywhere in the current codebase – confirmed by inspection (no HTTP controllers, no portal.mixin usage beyond an unused manifest dependency).

Guiding principle for this revision:

- Any workflow step in the original BRD that assumed an external party interacts with the system directly – a vendor submitting a bid, a contracted trainer keying in exam scores, a trainee taking an online test – is descoped from EDS.

- The same information is still captured, but after the fact and in bulk: either manual entry by an L&D officer, or a template-based import (Excel/CSV) that L&D uploads once data has been collected on paper or received from another Bank system.

- Nothing that already happens purely between Bank staff on the intranet (manager approvals, L&D data entry, manager behavioural observation) needs to change – it was never “external” in the first place.

# 3. Current Build Status

The employee_development_system module (v19.0.1.0.0) already implements all 15 weighted delivery tasks from the BRD. The table below shows which of those tasks are affected by this scope revision.

| # | Task | Impact of this revision |
| --- | --- | --- |
| 1 | TNA Capture & Configuration (cycle + entries) | No change |
| 2 | TNA Consolidation, Prioritization & Approval | No change |
| 3 | Training Program & Course Catalog Setup | No change |
| 4 | Trainer Profile & Qualification Management | No change |
| 5 | Session Scheduling & Venue/Resource Booking | No change |
| 6 | Nomination, Approval & Enrollment Workflow | No change |
| 7 | Attendance & Delivery Tracking | Data-entry method revised (import) |
| 8 | Evaluation Engine – Level 1 & 2 | Data-entry method revised (import) |
| 9 | Evaluation Engine – Level 3 & 4 | No change |
| 10 | Completion & Certification Engine | No change |
| 11 | Budget & Cost Tracking | No change |
| 12 | Reporting & Dashboards | No change |
| 13 | System Integrations (LMS, PMS, Payroll, Finance) | No change – already internal-only |
| 14 | Staff Education & Sponsorship Module | No change |
| 15 | Internship Facilitation Module | No change – already record-based |

Because most of the module is already built, this is primarily a descoping and hardening exercise – removing an unneeded competitive-procurement workflow and adding a small number of bulk-import wizards – not a rebuild.

# 4. Scope Decision – What Changes and Why

| Area | Affected model(s) | Decision | Replacement mechanism |
| --- | --- | --- | --- |
| Vendor / Venue Sourcing (RFP issue, two-envelope bidding, technical & financial evaluation) | eds.venue.requirement, eds.rfp, eds.rfp.criteria.line, eds.vendor.proposal, eds.evaluation.criteria, eds.vendor.evaluation(.line) | REMOVE from EDS. Competitive sourcing is a central Procurement function, not an L&D/EDS function. | L&D records only the awarded outcome in a simplified Vendor & Contract Register (see §7). |
| Vendor / Venue post-training rating | eds.external.provider, eds.provider.performance.history | KEEP – already internal-only (L&D rates the vendor after the session; the vendor never logs in). | No change. |
| Vendor invoice submission ("vendor uploads invoice with proof") | Roadmap Stage 12 | REMOVE the vendor-facing upload step. | Finance/L&D enters the invoice reference and amount manually, or imports it from Finance's AP export. |
| Pre-/Post-training assessment scoring ("external trainers may upload scores") | eds.assessment | REMOVE direct/self entry by trainer or trainee. | Bulk Score Import Template (§6) uploaded by the L&D officer after paper-based exams are marked. |
| Level 1 reaction survey ("auto-distribute survey link, 7 days") | eds.evaluation.level1(.line) | REMOVE the emailed self-service survey link. | Paper form collected in-branch; L&D bulk-enters responses via the same import pattern. |
| Level 3 behavioural follow-up (30/60/90-day manager observation) | eds.evaluation.level3(.line) | KEEP unchanged. | The manager already has intranet access; this was never an external-facing step. |
| International training / external institution coordination | eds.international.training, .travel.line, .report | KEEP as a lightweight internal record only; no workflow automation toward the institution. | Deprioritised for Phase 1 — treated as low-volume manual record-keeping. |
| Internship applications (external university applicants) | eds.internship.application(.evaluation) | KEEP unchanged — already record-based (staff scans/uploads the application; the applicant never logs in). | No change. |
| Employee "My Nominations" accept/decline | eds.nomination (employee_confirmed) | KEEP — clarify as an intranet self-service action inside the bank's own Odoo web client, not a public portal. No public portal controller exists in the codebase today. | No change; documentation updated to remove ambiguity. |
| LMS routing / course sync | eds.lms.routing, eds.integration.log | KEEP as an internal stub — the future LMS will itself be internally hosted per BRD Part 3 §8.1/8.3 ("Internal Hosting Only"). | No change; real sync logic added once LMS exists, still bank-network-to-bank-network. |

# 5. Template-Based Import – Design Principles

- Each import is a CSV/XLSX template with a fixed column layout, matching the pattern already proven in eds.pms.gap.import.

- Rows are validated on upload (employee code, session/course reference, value ranges); unmatched rows are skipped and reported back to the uploader, not silently dropped.

- Uploads are idempotent – re-importing the same file does not create duplicate records (existing SQL uniqueness constraints on session+employee[+type] are reused).

- Every import is written to eds.integration.log (already exists) with row counts, so L&D and audit can see who imported what and when.

## 5.1 Import Templates

| Template | New/Existing wizard | Key columns | Who / When | Notes |
| --- | --- | --- | --- | --- |
| TNA Gap Import | eds.pms.gap.import (exists) | employee_code, competency_code, gap_severity | L&D officer, per TNA cycle | Pattern already proven — reuse as the template for the rest |
| Attendance Bulk Import | eds.attendance.import (new) | session_ref, employee_code, attendance_date, attended (Y/N), hours_attended | L&D officer, per session/day | Replaces per-trainee live check-in expectation |
| Assessment Score Import | eds.assessment.import (new) | session_ref, employee_code, assessment_type (pre/post/skills_test), score, assessment_date | L&D officer, after marking | Replaces trainer/trainee direct entry |
| Level 1 Reaction Survey Import | eds.level1.import (new) | session_ref, employee_code, question responses, overall_score, comments | L&D officer, post-session | Replaces emailed survey link |
| Vendor & Contract Register Import | eds.vendor.contract.import (new) | vendor_name, category, contract_ref, program, cost, start_date, end_date | Procurement/L&D, on award or migration | Replaces the RFP/bidding workflow |

# 6. Revised Training Lifecycle

The original 12-stage roadmap (Training Lifecycle Roadmap deck) is retained in structure but the vendor-sourcing and direct-entry stages are simplified as follows:

| # | Stage | Revision |
| --- | --- | --- |
| 1 | Training Needs Assessment (TNA) | Unchanged |
| 2 | Annual L&D Plan & Calendar | Unchanged |
| 3 | Training Design & Budget Approval | Merged; formal RFP design step dropped, cost estimate/budget approval kept |
| 4 | Logistics & Vendor/Venue Record | Simplified — post-award record only, no bidding |
| 5 | Scheduling & Arrangements | Unchanged |
| 6 | Nomination, Approval & Enrollment | Unchanged |
| 7 | Announcement & Delivery (attendance + reaction survey) | Merged; attendance/survey captured via template import |
| 8 | Evaluation (Level 1–4) | Same models; L1/L2 scores via import, L3 manager entry, L4 KPI tagging unchanged |
| 9 | Completion, Certification & Financial Closure | Merged; vendor invoice recorded manually, no vendor upload |

# 7. Data Model Impact

| Model(s) | Action | Detail |
| --- | --- | --- |
| eds.venue.requirement, eds.rfp, eds.rfp.criteria.line, eds.vendor.proposal, eds.evaluation.criteria, eds.vendor.evaluation(.line) | Deprecate | Hide menus/views; freeze new-record creation; retain tables read-only for any historical data already entered |
| eds.training.contract(.version) | Simplify | Drop mandatory RFP linkage; keep contract_ref, provider_id, course_id, amount, start/end date, signed-copy attachment |
| eds.assessment | Extend | Keep model as-is; add eds.assessment.import (TransientModel, same pattern as eds.pms.gap.import) |
| eds.session.attendance | Extend | Add eds.attendance.import wizard |
| eds.evaluation.level1(.line) | Extend | Add eds.level1.import wizard (or keep manual form entry if L&D volume is low) |
| eds_config.py: eds_rfp_min_providers, eds_technical_min_threshold, eds_technical_financial_blend | Remove | No longer meaningful once bidding is dropped from EDS scope |
| views/eds_procurement_views.xml, eds_menus.xml | Retire RFP/bid menus | Keep Provider Register and simplified Contract menu only |

# 8. Integration Points – Competency, KMS, LMS, PMS, Payroll/Finance

## 8.1 Competency Management (built – competency_management)

Already fully wired and unaffected by this revision: eds.tna.entry links to competency.competency for gap-driven TNA, and eds.evaluation.level3.line links to competency.competency for behavioural observation scoring. This is the mechanism that ties every classroom outcome back to the Bank’s competency framework and role/grade matrices – nothing here needs to change.

## 8.2 Knowledge Management System (KMS – BRD Part 3 §7, not yet built)

The KMS is defined as the governed Document Repository (policies, SOPs, version control, watermarking, download audit) and the Digital Library (browsable reference material). Recommendation: EDS’s training-material model (eds.material) should keep only a lightweight reference/attachment for session use, and defer authoritative document governance – version control, approval workflow, watermarked/audited download – to the KMS once it exists, rather than re-implementing document governance inside EDS.

## 8.3 Learning Management System (LMS – BRD Part 3 §8, not yet built)

The LMS specification (FR-LMS-012 to FR-LMS-017) already defines the self-service, timed, randomised, auto-graded online assessment engine, and BRD §8.3 mandates “Internal Hosting Only” for all LMS video/assessment content – it will run on the same private bank network. This confirms the scope decision above: EDS should not build its own online exam UI for classroom trainees. eds.lms.routing remains the thin internal stub it already is (course/session pointer + sync status); real online assessment and self-paced e-learning content belongs to the LMS, and blended-mode sessions route to it, not the other way around.

## 8.4 PMS and Payroll/Finance

eds.pms.gap.import (inbound competency-gap import from PMS) and eds.payroll.payload (outbound cost-recovery payload) are both already internal, file/DB-level integrations within the Bank’s own ERP – no external network dependency, no change required.

# 9. Security, Audit & Access Control

- Role-based access (security/eds_security.xml) and the audit_trail integration on attendance and assessment records are unaffected by this revision.

- Removing the vendor-bidding and direct-exam-entry surface area reduces the number of record types and states that need access-control review, simplifying UAT.

- Import wizards should be restricted to the L&D Officer / L&D Admin security group, consistent with the existing eds_security.xml groups.

# 10. Implementation Phases

| Phase | Duration | Key activities |
| --- | --- | --- |
| Phase 1 – Descoping | 1–2 weeks | Hide/retire RFP-bidding menus & views; simplify eds.training.contract; remove obsolete config settings; update module description |
| Phase 2 – Import Tooling | 2–3 weeks | Build eds.attendance.import, eds.assessment.import, eds.level1.import, eds.vendor.contract.import wizards with validation and error reporting |
| Phase 3 – Regression, Tests & Data Cleanup | 1–2 weeks | Add automated test coverage (none currently exists for this module); archive any historical RFP/bid records before hiding menus |
| Phase 4 – Branch UAT & Rollout | 2 weeks | Pilot at Head Office plus 2 branches on the bank intranet; train L&D officers on the import templates; phased rollout to all branches |

# 11. Risks & Assumptions

### Assumptions

- The Bank's separate Procurement function handles vendor/venue sourcing and RFP evaluation outside EDS; EDS receives only the awarded outcome.

- Classroom exams remain paper-based/proctored in person; self-paced e-learning assessment is the LMS's responsibility once delivered.

- Finance's own systems remain the source of truth for vendor invoices and payment; EDS records the reference only.

### Risks

- Any RFP/bid records already entered in the current build need to be archived (exported, not deleted) before the related menus are hidden.

- Import-template errors (bad employee or session codes) must be surfaced clearly to the L&D officer; mitigated by reusing the validation/error-report pattern already proven in eds.pms.gap.import.

- No automated test coverage currently exists for the EDS module (unlike competency_management, which has a tests/ suite) – recommend adding tests for the new import wizards in Phase 3 at minimum.

# 12. Summary

The core logic of the BRD requirement is preserved in full – TNA-driven planning, approval workflows, session delivery, four-level evaluation, certification, budget tracking, and reporting all remain exactly as designed. What changes is only how three categories of information reach the system: vendor/venue selection, invoice records, and pre/post-training scores move from an assumed direct/external entry model to L&D-mediated manual entry or bulk template import – the same pattern already proven in the module's existing PMS gap-import wizard. This keeps the system fully inside the Bank's private network with no loss of the underlying business logic.